Working Paper Platform: Requirements and Desired Outcome

Affinity Outsourcing  |  Draft for review

Status: DRAFT for review. Nothing here is final until the open decisions in section 10 are answered. Items marked [proposed] are my suggestion, not something already agreed. Items marked [built] exist and are tested today; [partial] is built but incomplete; [not built] is a gap.

# 1. Purpose

Year-end working papers are assembled by hand: export reports from the client's Xero, paste them into a firm template, rebuild the schedules, tick and tie everything, then review. Most of that time is assembly, not judgement.

This platform exists to move preparer time from assembling to reviewing: connect a client's Xero once, pull the data, and get back a working paper in the firm's own format where every figure traces to source, the arithmetic is already done, and anything that needs a human decision is flagged rather than buried.

# 2. Desired outcome

When this platform is working as intended, for a UK limited company on Xero:

- A preparer connects the client's Xero organisation once, then pulls a year's data with a click. No export-and-upload.

- A complete working paper downloads in the practice's own template layout, built from live data.

- Every number ties to source. The ETB equals Xero's trial balance plus posted journals to the penny; every lead schedule agrees to it; every difference is shown, not hidden.

- The paper arrives pre-reviewed for exceptions: reconciliation differences, unusual postings, missing evidence, going-concern and statutory-deadline flags are already raised, each with enough detail to act on.

- The preparer's time goes on judgement: posting adjusting journals, explaining flagged items, completing the manual sections. Posted journals flow through every schedule automatically.

- A reviewer can see what was pulled, when, from which organisation, what was overridden by an upload, and what a flag is based on.

- A second practice could be onboarded without code changes and without being able to see anyone else's data.

## Success measures [proposed, targets to be agreed]

| Measure | Proposed target | How measured |
| --- | --- | --- |
| Numerical accuracy | 100% of lead-schedule totals agree to source TB (zero unexplained differences) | Automated regression against real client files, run on every change |
| Preparer time to a reviewable paper | Material reduction vs current manual process | Time a sample of real jobs before/after (baseline needed first) |
| Share of the standard template's tabs produced automatically | Agree a list of "must-have" tabs; target 100% of those | Tab-by-tab coverage table (section 5, FR-W) |
| Exceptions caught pre-review | Reviewer finds nothing the platform could have flagged | Reviewer feedback log |
| Pull reliability | A pull completes first time on a normal-size organisation | Pull success/failure counts |

No baseline timings exist today, so the time-saving target cannot be set honestly until a few real jobs are timed manually.

# 3. Users and roles

| Role | Does | Status |
| --- | --- | --- |
| Partner | Everything: users, templates, clients, jobs, Xero connections | [built] |
| Manager | As partner, minus user management | [built] |
| Preparer | Only clients explicitly granted to them | [built] |
| Reviewer (sign-off) | Review and sign off a generated paper | [not built], see FR-R |
| Client (read-only portal) | See and respond to their own queries | [not built], out of scope for now |

Each user belongs to exactly one practice. No cross-practice access exists.

# 4. Scope

In scope

- UK limited companies, year-end accounts and tax working papers.

- Xero as the primary source (direct connection), with file upload as a permanent fallback and override.

- Output as an Excel working paper in the practice's own template (or a system default layout).

Out of scope for now [proposed]

- QuickBooks / Sage direct connections (upload via generic mapping works but is unvalidated).

- Producing statutory accounts or filing anything with HMRC / Companies House.

- Client-facing portal.

- Payroll processing (a structured BrightPay summary upload is supported for reconciliation only).

- Capital allowances computation and disallowable-expense identification (manual inputs by design).

# 5. Functional requirements

## FR-D: Data acquisition

| ID | Requirement | Status |
| --- | --- | --- |
| FR-D1 | Connect a client's Xero organisation once via OAuth; credentials stored encrypted; reconnect prompt when access is revoked | [built], untested against a live Xero org |
| FR-D2 | Pull Trial Balance (current and comparative), Xero's account types, and the organisation's financial year end | [built], untested against a live org |
| FR-D3 | Warn when the job period cannot be what a year-to-date TB represents (part year, wrong year end) | [built] |
| FR-D4 | Pull the full ledger (every posting) where the Xero app is entitled to it | [partial]: built, but Xero gates it to its top developer tier |
| FR-D5 | Pull aged debtors/creditors per contact as at period end | [not built] |
| FR-D6 | Attach contact names to ledger postings (needed by duplicate, contact-coding and DLA checks) | [not built] |
| FR-D7 | Any uploaded export for a report overrides the pulled version; the preparer can always correct by uploading | [built] |
| FR-D8 | Accept Xero exports by upload with automatic report-type and period detection, bulk and PDF-aware | [built] |
| FR-D9 | Keep the raw Xero response for every pull, downloadable, for tracing a figure | [built] |
| FR-D10 | Pull VAT return detail and bank statement balances | [not built], VAT is not exposed by Xero's UK API; bank statements come from the bank |

## FR-W: Working paper content

The reference is a real finished paper for a real client, used as the answer key. Requirement: generate the sections below from source data, generically, for any client, with live formulas so posted journals flow through.

| Section | Status |
| --- | --- |
| Raw data tabs (TB current/comparative, nominal ledger) | [built] as hidden data sheets feeding every schedule |
| Extended trial balance: Xero PTB + journals, Dr/Cr kept separate, comparative for reference | [built], traced from the real file |
| Journals (narrated adjusting journals by account code) | [built] |
| Profit and Loss, Balance Sheet | [built] |
| Bank lead schedule | [built] |
| Prepayments and accruals (per line) | [built] |
| Directors' loan account balance and activity | [built] |
| Creditors over one year (any non-current liability) | [built] |
| Stock (total level; category split is manual) | [built] |
| Intercompany debtor/creditor (via a per-client related-party list) | [built], needs aged data |
| Control accounts: debtors, creditors, VAT, PAYE, CT, others | [built] |
| Fixed assets: category rollforward and asset-level register | [built] |
| Corporation tax computation | [built], capital allowances manual |
| Debtors/creditors reconciliation to aged listings | [built] (needs aged upload) |
| VAT reconciliation (return vs ledger) | [built] (needs VAT uploads) |
| PAYE reconciliation (payroll vs ledger) | [built] (needs BrightPay uploads) |
| Compliance checklist and points forward | [built] |
| Adjusted position matching the firm's own posted journals exactly | [not built], see FR-W2 |

- FR-W1 The output uses the practice's own template (insert schedules at configured positions, numbering, header cells, thresholds) or a system default. [built] Known cost: round-tripping a real template through openpyxl drops embedded images and dropdown lists. [open, decision needed]

- FR-W2 Firms often post journals using an internal "tax calc code" scheme that differs from Xero's own account codes. To reproduce an adjusted position from the firm's journals, a per-practice code translation is needed. [not built, proposed as a later phase]

- FR-W3 A section is only produced when the client has the relevant accounts (no empty stock tab for a client with no stock). [built]

## FR-C: Checks and exceptions

All [built]: TB self-balance and tie-out (opening + movement = closing), year-on-year variance and P&L variance with reviewer comment column, nominal activity review and suggested reallocation, duplicate transactions, contact coding consistency, weekend manual journals, directors' loan (S455 / monthly threshold), dividend vs reserves, petty cash, loan facilities, stock presence, going-concern indicators, related-party transactions, statutory filing deadlines, possible miscoded capital expenditure, control-account misposting scan.

- FR-C1 Every check returns a status (ok / review / n/a / error) with a plain-language message and the underlying detail. [built]

- FR-C2 Materiality and variance thresholds are configurable per template. [built]

- FR-C3 Optional AI-assisted notes on flagged items, opt-in per template, never changing a number, failing safe to no note. [built]

## FR-R: Review and sign-off [not built, proposed]

| ID | Requirement |
| --- | --- |
| FR-R1 | Per-schedule status: not started / prepared / reviewed, with who and when |
| FR-R2 | Reviewer comments and preparer responses recorded against a schedule or flag |
| FR-R3 | Record of what was pulled, uploaded and overridden, and when, attached to each generated version |
| FR-R4 | Regenerating after new journals or a re-pull keeps a version history rather than overwriting silently |

## FR-A: Administration

- Practice, user, role and per-client access management [built].

- Template upload and configuration per practice [built].

- Per-client settings (template, related parties, report notes) [built].

- Usage and error visibility for the platform owner (pull failures, generation failures) [not built, proposed].

# 6. Non-functional requirements

| Area | Requirement | Status |
| --- | --- | --- |
| Accuracy | Figures must agree to source; a regression suite using real client files and real finished-paper figures runs before release | [built] for one real client; [proposed] extend to several clients of different shapes (with stock, loans, VAT, payroll) |
| Traceability | Each schedule figure is a live formula back to a data sheet, never a pasted value | [built] for core schedules; reconciliation sheets still hold computed values [partial] |
| Security: credentials | OAuth tokens encrypted at rest; single-use refresh tokens saved before use; revocation handled | [built] |
| Security: isolation | A practice can never see another practice's data; preparers only see granted clients | [built] |
| Data protection | Written data-retention and deletion policy for client financial data; deletion of a client/job removes pulled data and credentials | [partial]: deletion cascades work; no written policy or retention schedule |
| Auditability | Who connected which organisation, who pulled, who generated, when | [partial]: connection and pull timestamps stored; no audit log |
| Performance | A normal-size organisation pulls and generates without timing out on serverless hosting; large ledgers pulled in resumable batches | [built] for batching; large-organisation timings untested |
| Reliability | Transient database errors self-heal; Xero rate limits respected with backoff | [built] |
| Honest degradation | When Xero refuses an endpoint or data is missing, the paper still builds and says which schedules lack data | [built] |
| Testing | Every change runs automated tests including formula evaluation with a real calculation engine; release gated on green | [built] (~445 automated tests) |

# 7. Constraints and dependencies

- Xero has no API key. Access is OAuth 2.0 through an app registered in the Xero developer portal.

- Xero's Journals endpoint (the only full-ledger source) is limited to its top developer tier plus a security assessment and use-case approval. Without it, ledger-based schedules (TB tie-out, DLA activity, nominal matrix, duplicate and contact checks, control-account movements) still need an uploaded Account Transactions export.

- Xero connection limits: 5 connected organisations on the free tier; more requires a paid tier with app certification. This directly limits how many clients can use direct pull, and is the main commercial constraint on the "second practice" outcome.

- Apps registered on or after 2 March 2026 must use granular scopes only.

- Hosting: Vercel (serverless, time-limited requests) with Neon Postgres.

- Pulled-API shapes are built from Xero's documented format and tested against a fake Xero only. First live pull must be validated on Xero's free Demo Company before anyone relies on it.

# 8. Current state versus the outcome

| Outcome | Where we are |
| --- | --- |
| 1. One-click pull | Built for the trial balance; ledger depends on Xero tier; unvalidated against a live org |
| 2. Complete paper in firm template | Built; template round-trip fidelity cost open |
| 3. Every number ties to source | Built and regression-tested on one real client |
| 4. Pre-reviewed exceptions | Built; some checks degrade without ledger/contact data |
| 5. Posted journals flow through | Built, for Xero-native codes; firm code translation not built |
| 6. Reviewer visibility | Partial: pull record and raw reports exist; no sign-off workflow |
| 7. Second practice onboarding | Data isolation built; no billing, no onboarding flow, Xero connection cap |

# 9. Proposed phasing [proposed]

- Prove the pull (days). Run a live pull on Xero's Demo Company; fix any mismatch between real responses and the converters. Decide whether Xero's top tier for Journals is worth pursuing, or whether ledger upload stays the standing route.

- Close the data gaps (weeks). Aged debtors/creditors by contact; contact names on postings (needs an invoices scope); validate on two or three more real clients with different shapes.

- Review workflow (weeks). Sign-off states, comments, version history, audit log (FR-R).

- Firm-specific fidelity. Tax-calc code translation (FR-W2); decide the template-injection approach so branding and dropdowns survive.

- Productise (only if the commercial decision is made). Billing, self-service onboarding, written data-protection policy, Xero tier and certification, support tooling. Keep tenant boundaries as they are; do not build multi-tenant features ahead of the decision.

# 10. Open decisions for you

- Who is this for: Affinity's own outsourced work only, or eventually other firms? This decides whether phase 5 matters and whether Xero's connection cap and app certification are blockers.

- Journals access: pursue Xero's top developer tier (cost, security assessment, approval), or accept uploading the Account Transactions export as the ledger source indefinitely?

- Must-have tab list: which tabs of your standard working paper must be produced automatically for the platform to count as done? (Section 5 lists what exists; I assumed the real file's highlighted tabs.)

- Review workflow: is formal sign-off inside the platform required, or does review stay in Excel?

- Template fidelity: accept losing embedded images/dropdowns when injecting into a firm template, or invest in lower-level template injection?

- Firm journal codes: should journals posted in your own tax-calc code scheme be supported (translation table per practice)?

- Baseline: can a few real jobs be timed manually so the time-saving target is measurable rather than assumed?

- Data protection: who owns the retention and deletion policy for client financial data held here?